**STH 50 ROAD WORK AND LAND CLOSURE STARTING - APRIL 7, 2021**

ON 4/7/21, the outside lane will be closed on both westbound and eastbound STH 50 from Paddock Lake to 368th Avenue.   No work will be done in Paddock Lake, although some utilities will be relocating their services all year within the village.

Sometime around 4/15/21, the outside lane will be closed on both westbound and eastbound STH 50 from Paddock Lake to 128th Avenue. This is to remove and replace the outside shoulders.  When the new shoulders are paved traffic will shift to the outside lanes and work on the inside lane will start.  This will take up to sometime around July 4th.  When the inside shoulders and lane have been completed, traffic will shift back to the inner lane and work will start on the outside lane.  STH 50 will have one lane closed both westbound and eastbound for the entire spring and summer.